Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 8 September 2026 |
| --- | --- |
| Team ID | SWUID2026190365 |
| Project Name | ServiceNow-Based Employee Laptop Request Application |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Laptop Request Submission | USN-1 | As an employee, I can submit a laptop request through Employee Center. | Requester, email, date, manager, type, reason and status are captured. | 3 | High |
| Sprint-1 | Laptop Request Submission | USN-2 | As an employee, I can select Basic or Advance laptop type. | The selected laptop type is stored with the request. | 2 | High |
| Sprint-1 | Request Validation | USN-3 | As the system, I can prevent duplicate laptop requests from the same employee within a year. | A duplicate request is blocked with an error message. | 3 | High |
| Sprint-2 | Manager Approval | USN-4 | As a manager, I can approve or reject an employee laptop request. | An approval record is created and the manager can approve/reject it. | 3 | High |
| Sprint-2 | Status Management | USN-5 | As the system, I can update request status based on the approval decision. | Approved requests become Approved and rejected requests become Rejected. | 2 | High |
| Sprint-2 | Notifications | USN-6 | As an employee, I receive an email when my request is approved or rejected. | The requester receives the correct outcome notification. | 2 | Medium |
| Sprint-3 | Access Control | USN-7 | As an IT employee or manager, I can access laptop requests according to my role. | ACLs enforce the configured role-based permissions. | 3 | High |
| Sprint-3 | Request Tracking | USN-8 | As an IT team member, I can view and track laptop request records. | Request records and their status are available for tracking. | 2 | Medium |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 4 Days | 4 Sep 2026 | 7 Sep 2026 | 8 | 7 Sep 2026 |
| Sprint-2 | 7 | 4 Days | 4 Sep 2026 | 7 Sep 2026 | 7 | 7 Sep 2026 |
| Sprint-3 | 7 | 4 Days | 4 Sep 2026 | 7 Sep 2026 | 7 | 7 Sep 2026 |
| Sprint-4 | 20 | 4 Days | 4 Sep 2026 | 7 Sep 2026 |  | 7 Sep 2026 |

Velocity:

For this project, the planned work is divided across 3 sprints with 22 total story points. The average planned velocity is approximately 7.33 story points per sprint.

Burndown Chart:

For the ServiceNow Employee Laptop Request Application, the burndown chart tracks the remaining story points across the three sprints and shows progress toward completing the laptop request, approval, validation, notification, access-control, and tracking features.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts

A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1 – Request & Validation

Laptop Request Submission (Epic 1)

Employee Center & Record Producer (USN1) 2

Request Form Field Mapping (USN2) 1

Request Validation (Epic 2)

Duplicate Request Prevention (USN3) 3

Requester-to-Email Population (USN4) 2

Request Validation & Required Fields (USN5) 2

Total Story Point in Sprint 1 = 2+1+3+2+2 = 10

Sprint 2 – Approval & Notification

Manager Approval (Epic 3)

Ask for Manager Approval (USN6) 2

Approval Decision Handling (USN7) 2

Line Chart(USN8)  2

Email Notification (USN9) 2

Access Control & Tracking (Epic 4)

ACL Role-Based Access (USN10) 3

Request Tracking (Epic 5)

IT Request Tracking (USN11) 2

Total story Point in Sprint 2 = 2+2+2+2+3+2 = 13

Total Story Points

Sprint 1 = 10

Sprint 2 = 13

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 10+13 = 23

No of Sprints = 2

Velocity = 23/2

16(Story Points per Sprint)

Your team’s velocity is 16 Story Points per Sprint.